Action note – Woore Parish Council Meeting – 23rd October 2019

| Item | Action | Owner | Completion date |
| --- | --- | --- | --- |
| 1. | HS2 to consider the feasibility of kerbside fencing located between the Falcon Inn and the Primary School | HS2 Ltd | Next meeting |
| 2. | HS2 to consider school crossing signage options around the bus stops for pupils on the A 525 at the A525/A51 junction. | HS2 Ltd | Next meeting |
| 3. | HS2 to cost the option of the speed camera in response to Woore PC request. | HS2 Ltd | Next meeting |
| 4. | HS2 to collate a draft summary table of options considered and discussed with the PC which can be added to as discussions continue | HS2 Ltd with additional input from the PC | On going |
| 5. | HS2 Ltd to send information to Woore PC on the Phase 2a Community and Environment Fund (CEF) and Business and Local Economy Fund (BLEF) | HS2 Ltd | 29th October |

Comments:

- The meeting included a discussion about parking in the center of the village, HS2 summarised the discussions with the Coopers arms, Heineken, and explained that other options had also been discounted as considered to far away from the center of the village. HS2 said that it would continue to work with the Parish to consider further alternatives as they become available.

- Woore PC expressed a preference to try and maintain the rural identity of the village within the design of any traffic calming options that would be implemented, including red road markings added to the gateways to the village.

- Both sides explained the attempts they had made to engage Shropshire Council in discussions since the last meeting.

- HS2 responded to the Parishes desire to include speed cameras as part of the traffic calming measures, explaining that they were discounted due to the traffic speed data collected and were consider less preferential than the VAS signs proposed, but ultimately a decision for the Local Highways Authority.

- Following a discussion on the pro’s and con’s of WPC request for manned speed guns it was agreed to be discounted due to grounds of safety and effectiveness.